Nicholas Amaral

CS 250

Southern New Hampshire University

CS 250 Final Project: Sprint Review and Restrospective

As the Scrum Master of ChadaTech’s development team, I created a final Sprint Review and Retrospective summarizing and analyzing the Teams Roles, User Stories, Handling Interruptions, Communication, Organizational Tools, and Evaluating the Agile Process. These give a good idea of the Software Development Life Cycle (SDLC) through Agile methodologies and Scrum. If implemented appropriately, it can allow a new company to begin from the start using Agile principles like Kanban or using pull methods. This new company would be able to scale due to Agile principles like user feedback and incremental implementation. For an existing medium-larger scale company, transitioning the company to a hybrid Managed Agile Development process starting from the bottom-up gradually progressing can lead teams to adopt Agile methodologies sufficiently, leading to team velocity, momentum, and a quality product the customer and stakeholders agree on.

Applying the Roles

The Scrum framework defines 4 core roles: Product Owner, Scrum Master, Developer, and Tester. Each role plays a significant part in a team's success.

Product Owner: The Product Owner represents stakeholders and prioritizes the Product Backlog. A key benefit that arises from engaging actively with stakeholders is that the result of the product will be made with a sense of quality and agreement leaving stakeholders and consumers satisfied. A good Product Owner recognizes that strong communication and the ability to manage relationships and build trust is key. A Product Owner that continues active Backlog Refinement and strong communication skills that help keep the team focused.

Scrum Master: The Scrum Master facilitates Scrum events such as Timeboxing, Sprint Planning, collaboration, Sprint Review, and Retrospective. Timeboxing supports increments of work in a timed manner. The Daily Standup in which all members of the team stand for 15 minutes and discuss what they worked on yesterday, what they will work on today, and what issues or obstacles might they be having that prevents them from working efficiently today is just an example however it shows that people focus better on short sprints of work. Sprint planning allows the Scrum Master to have the team prepared. Collaboration or even cross-functional collaboration is encouraged. Sprint Review will explain the product being delivered with team and stakeholders in attendance in hopes to get feedback to move forward and allow the Product Backlog to be updated. Sprint Retrospective will discuss the process and how the team worked and how it can be more efficient. This typically happens after the Sprint Review. As the Scrum Master I will be in communication with the Product Owner closely to ensure everything is accurate and the team can align on the goal(s).

Developer (Development team): The Developer works closely with the Product Owner and Tester(s) specifically, though, they are part of the collaborative team. Developers work with Testers to see data of the tests in close to real-time based on Agile tools like Azure or Jira. Communication is a key aspect in all Agile principles; however, it is extremely important for the Developer, Product Owner, and Testers to be in responsive communication. An email may be sent out that is very specific should face to face communication not be available in an urgent moment. An email for a Product Owner may be asking for acceptance criteria clarity, or for the Tester it may be questions related to testing or data. Developers work incrementally and have ways to benefit the production process like pair programming, for example. Pair programming is when there are two developers working together on some code. One will code, and the other will be an extra set of eyes and support the coding developer, then they will switch. With benefits comes some drawbacks; however, Agile tools and principles for Developers outweigh most drawbacks. Implementation of principles is on a case-to-case basis for the company. Ultimately, the role of the Developer should feel comfortable because they should be well aware of acceptance criteria, no over-bearing or brute-force guidelines, and they should know who and how to reach out to with questions.

Tester(s): The Tester role has a few main focuses. Testing and automated regression testing as well as communication. A Tester will be in strong communication with both the Product Owner and the Developer(s). This communication needs to be clear and concise. Testing in a more waterfall approach typically wouldn’t be done until late in the development process. For SNHU Travel transitioning to a more Scrum-Agile approach, the Tester would be involved from the beginning to ensure the goals are aligned, keeping all members of the team engaged and on the same page. The Tester will provide close to real-time data through tools like Azure or Jira so the team can stay consistent. Through repeatable tests, automated regression testing, and test-driven development which allows for concurrency, the Tester plays an active role in the Agile approach from the start.

These roles create accountability and a collaborative, productive team working environment. Communication is strong and through the Product Backlog all user stories, points, and other details are defined for the entire team. With these roles and the people in these roles to being trained properly, it will allow SNHU Travel to transition to a Scrum-Agile framework.

Completing User Stories

A Scrum-Agile approach to the Software Development Life Cycle (SDLC) helped user stories come to completion by breaking the SDLC into iterative sprints, typically 2 weeks, which allows user stories to move from backlog to “Done” incrementally. These sprints come to completion by events like Sprint Planning.

Handling Interruptions

Handling interruptions well is very important in an Agile setting. For example, mid-project SNHU Travel requested a pivot. They had customers that had requests that they wanted to see implemented as well as SNHU Travel wanted the vacation packages to be in a slideshow fashion after making a premise on having the packages all one page. Agile methodologies support handling these types of interruptions by working in increments, having all team members working collaboratively with the help of the Scrum Master keeping them focused. Timeboxing helps maintain focus as well.

Communication

Ability to communicate clearly and concise is critical. If a Developer, for example, was unsure or not confident in understanding the assignment, he or she should reach out by email and get specifics if face-to-face communication is not possible in the moment. Daily Standups help with communication that breifly aligns current tasks. A team member may say “Yesterday I finished the code to write the formulas to a new text file. Today I will upload them for testing. An obstacle I am facing is that my eclipse is slightly outdated and may need updating.” These are effective and encourage collaboration by sharing current tasks aligning with common goals collaboratively, building trust in hopes to gain velocity and momentum.

Organizational Tools

Scrum-Agile principles provide a variety of tools for teams of small or large or in between to scale and be productive as well as communicate effectively. Some tools that play a role in the transitioning of SNHU Travel to a Scrum-Agile approach include Jira for Product and Sprint backlogs. These are effective for keeping track of user stories and their points across teams. Azure DevOps can also be used for their Sprint tracking, Azure boards, Delivery Plans, Backlogs etc. These tools drive communication and allow team members to feel comfortable and confident in their work, producing a better-quality product.

Evaluating Agile Process

Overall, there are Pros and Cons for the SNHU Travel team. Pros: Flexibility allowed, frequent feedback, improved user experience, iterative momentum building momentum, early deliverable value, and stronger trust and team collaboration. Cons: The initial learning curve, starting gradually from the bottom-up may not always be easy. Also, scope could expand during the process.

For SNHU Travel, a Scrum-Agile approach was the best approach because it allows them to compete in a competitive market with evolving client expectations. All requirements can’t possibly be known upfront as it would not be able to adapt. Agile is beneficial for SNHU Travel because it provides fast time-to-market and produces higher quality outcomes the stakeholders and clients can agree on and are satisfied with. In conclusion, a Scrum-Agile approach is the best approach for SNHU Travel project as its benefits far outweigh the drawbacks, especially if team members are trained properly.